## Slide 1: 10/14/2014MakersFactory/MinecraftEdu Monterey Bay
Project Release Plan
Mary - mary@makersfactory.com
Andy - andy@makersfactory.com,
Joe - joe@markersfactory.com
Max Hufft (Scrum Master)
Joe Wise (Product Owner) John Kang
Paul-Valentin Mini
Desmond Vehar
Brian Lee

## Slide 2: MakersFactory/MinecraftEdu Monterey Bay
Project Release Plan
Modify Minecraft so that students can explore and interact with the marine life in Monterey Bay. These modifications will serve as an education tool for teachers which they can create lesson plans for.

## Slide 3: MakersFactory/MinecraftEdu Monterey Bay
Project Release Plan – User Stories
Sprint 1:
As a student, I need to interact with sea fauna, so I can learn about them
As a student, I need to interact with sea flora, so I can learn about them
…
As a student, I need to interact with the Monterey Bay, so I can learn about my local environment.
Sprint 2:
As a student, I need to be able to build a submarine, so I can be immersed in the game and the sea life.
As a student, I need to see the ocean’s health change in response to my behavior, so I can learn about environmental responsibility
Sprint 3:
As a teacher, I need to be able to create lesson plans for my students, so I can effectively use the game as teaching tool.
As a student, I need to learn about the various materials present in my local biosphere, and how they interact together.
As a student, I need to learn how to use the resources available to me to help me explore the ocean and how they can help my local fauna.